Sprint 3 Meeting Notes

Project: Client Portal MVP
Date: 12 March 2026
Attendees: Project Manager, Designer, Developer, Client Representative

Agenda

Dashboard progress and design feedback

API integration status

Client requests for a simpler overview

Sprint goals and open blockers

Progress Summary

| Area | Status | Notes |
| --- | --- | --- |
| Dashboard UI | 80% complete | Main layout is stable and sidebar navigation is approved. |
| Projects API | Working | Project list endpoint returns correct demo data. |
| Documents page | Started | List view is present; preview behavior still to be refined. |
| Updates page | Planned | Will be built in the next sprint cycle. |

Client Feedback

Reduce technical details on the dashboard and focus on clarity.

Add a Recent Activity section so clients can quickly see what changed.

Improve readability of project cards with more spacing and stronger labels.

Issues and Blockers

API response time is slower than expected when loading multiple sections.

Some visual assets are still missing from the client side.

File naming is inconsistent in the current demo library.

Action Items

| Owner | Task | Due |
| --- | --- | --- |
| Developer | Optimize API loading for dashboard widgets. | 16 Mar 2026 |
| Designer | Update dashboard layout based on simplicity feedback. | 17 Mar 2026 |
| Project Manager | Request missing assets and confirm naming rules. | 14 Mar 2026 |

Next Sprint Goals

Finish dashboard polish and responsive behavior.

Complete the documents page with file cards and preview links.

Start the updates/timeline feature for both client and internal use.

Note: This is a demo meeting document created for portal testing and presentation use.